# AXI Definition of Done v1.0

Document ID: AXI-DD-001
Version: 1.0
Status: Founder Review
Lifecycle: Draft

## Purpose

Define the measurable completion criteria required before any reconstruction phase, governed object, or publication may be considered complete.

## Governing Principles

- Completion is determined by evidence, not opinion.

- Every required criterion shall be satisfied.

- All approvals shall be recorded.

- Incomplete work shall not advance to the next phase.

## Definition of Done Criteria

A reconstruction artifact is complete only when all of the following are true:

- Scope completed.

- Required metadata assigned.

- Provenance recorded.

- Lifecycle state assigned.

- Unique identifier validated.

- Dependencies documented.

- Conflicts documented or explicitly deferred.

- Validation rules satisfied.

- Founder review completed.

- Approval status recorded.

- Repository location assigned.

- Version recorded.

- Revision history initialized.

- Audit trail preserved.

## Phase Completion

A reconstruction phase is complete only when:

- Every required deliverable exists.

- Every deliverable has passed its Definition of Done.

- Required approvals are recorded.

- Exit criteria are satisfied.

- Outstanding issues are documented.

## Non-Completion

Work is not complete if any required criterion is missing, even if the content itself is finished.

## Continuous Improvement

This Definition of Done may evolve through governed amendments. Earlier approved versions remain archived.

Phase 0 Completion: When AXI-RC-001, AXI-RW-001, AXI-OS-001, AXI-LS-001, AXI-PP-001, AXI-AP-001, AXI-RP-001, and AXI-DD-001 are all Founder Approved, Phase 0 is complete and Phase 1 may begin.